## Slide 1: Practical Project: Movie Review Application

## Slide 2: Introduction
Who am I?
QA IT Consultant Trainee, I have learnt how to use Java, MySQL and Maven by using the tools I needed to complete my projects.I have come across multiple issues during the project, but I finally found a formula that helped me approach coding with a more confident attitude.
How did I approach specification?
Firstly, I wanted to understand the technologies and tools needed to used to complete the project and cultivate my time management. I will also create my ERDs (entity relationship diagram) and UML diagrams (unified modelling language) to have some structure when building my classes. In addition I also created a Jira project to follow my plan through a ‘sprint’. the domain specs into user stories as my aim was to integrate them into the project to link each branch and commit to a user story.

## Slide 3: Concept
How did I initially approach the problem?
I created a roadmap on jira to show my journey and if there may be any changes needed to do, I can quickly go into my project management board and manipulate it.The project was easier to start as I had all my steps and assigned each step to a sprint. I was able to have a starting point of the backend development, then testing, then front end.

## Slide 4: Sprint Plan
What needed to be included? What did I hope to achieve?
The project must have a HTML/CSS/JS front-end developed that presents the user with movies and their reviews that they can interact with. Also implements CRUD functionality
Implemented a codebase which linked from frontend to backend and is functional.

## Slide 5: Project Roadmap

## Slide 6: Consultant Journey
What technologies have you learned for the project?
Git,GitHub,MySQL,Jira,Srinng,Java,HTML,CSS,JavaScript,Maven,Mockito and Junit.

## Slide 7: ERD

## Slide 8: UML

## Slide 9: Risk Assessment
Description | Evaluation | Likelihood | Impact Level | Risk | Responsibility | Response | Control Measures
leaked information | Including SQL Information with product | Low | Low | 4D | Developer | Create an example clone of the app properties file with password added. | SQL server is hosted and accessed locally with no route through the router.
No meeting deadline | Handing in unfinished project | Medium | Critical | 3A | Developer | create a working version. | Use Jira to plan out the steps im on each sprint and avoid hang ups
Accidently confusing working branches | Not switching to appropriate branches | Medium | High | 3B | Developer | Use revert to undo specific commits | Ensure through Git that the correct branch is being worked on
Not including the correct dependencies | tool will not function | Medium | Low | 3D | Developer | Investigate if any dependencies are needed to run certain tools | Only add in tools from which the dependencies are known
Losing internet connection while remotely operating | Unable to submit/pus h to Git, Unable to update Jira | Low | High | 4B | ISP | Switch to Mobile Data for important updates | Do not change any settings/router configurations while working on a project to ensure that stability is the best it can be on my end. However an area outage is out of m
Chance of Dropping a Table during testing | Confusing test files with main | Low | Medium | 4C | Developer | Recreate Table entries | Back up any Entries added in a document to be included in documentation

## Slide 10: Continuous Integration
How did I approach Version Control?
GitHub–I managed to maintain continuous commits to update my modifications consistently. Furthermore I also made sure that the new updates were on feature branches so that it does not main the source code of the whole programme. I then branched off the dev and incorporated the feature branches which I then late merged to the dev. Finally once dev has working source code that is not broken, I merged it into the main branch.

## Slide 11: Testing
What was tested?
I tested all my JAVA source code
In this project I had to get 80%,I managed to get 60% testing my movie .i came across multiple error I could not seem to resolve. This hinders me from achieving 80% before the presentation.

## Slide 12: Sprint review
What did I complete?
I did not manage to achieve all the user stories I aimed to complete it within the sprint. I also have all CRUD functionality working for both movie and review entities in postman.
What got left behind?
I completed the CRUD for movie in the front-end web development. I did not create the CRUD functionality for reviews in the front-end in time, although it is still functional in the back-end. I did not achieve the acquired 80% test coverage

## Slide 13: Sprint Retrospective
What went well?
Constructing the entity classes was simple to create whilst identifying their relationship (i.e. one to many). Service classes were also easy to make. I managed to get full CRUD functionality in the back-end to work.
What could be improved?
Possibly create a better plan in the future. I did not have enough time to complete the front-end as I lost too much time developing the back-end as I needed to priorities which part is more important, and testing the backend code. I ran into a lot of unknown errors in testing which I had to try overcome by doing a lot of research.

## Slide 14: Conclusion
Reflections on the project, future steps, any other relevant info
my core reflections is definitely time management for the project. To make sure I plan my time accordingly with some leeway to prepare for bug fixes throughout my project.
I done well as to how I managed my version control, through creating feature branches and later merging them into the develop branch.
Also taking breaks accordingly when working. At the end of the week, I felt mentally exhausted as I spent the whole week on my monitor, not taking as many breaks as I probably should have. I noticed when I did take the breaks, it cleared my mind a bit more and helped me identify issues quicker at times.
Finally, I need to improve and keep upskilling and to try understand the code more, allowing me to create cleaner code and increase work efficiency.